TEST PLAN

JAPCM Website

Joint Action on Personalised Cancer Medicine

| Project | JAPCM Website |
| --- | --- |
| Organisation | Sciensano |
| Platform | Drupal 10 |
| Version | V1 |
| Date | 08 June 2026 |
| Author | Jonathan Berlemont |

Sciensano — ICT Development

1. Introduction	1

2. Objectives and Tasks	1

2.1 Objectives	1

2.2 Tasks	1

3. Scope	1

3.1 What is being tested	1

3.2 What is not being tested	1

3.3 Approach	1

4. Testing Strategy	1

4.1 Feature Testing	1

4.2 Integration Testing	1

4.3 User Acceptance Testing (UAT)	1

4.4 Regression Testing	1

5. Test Environment	1

5.1 Test server	1

5.2 Browsers	1

5.3 Automation	1

6. Test Schedule	1

7. Control Procedures	1

7.1 Reporting issues	1

7.2 Handling change requests	1

8. Features to Be Tested	1

8.1 Visitor-facing features	1

8.2 Content editor features	1

8.3 Integrations and non-functional checks	1

9. Features Not to Be Tested	1

10. Roles and Responsibilities	1

11. Deliverables	1

12. Dependencies	1

13. Risks and Assumptions	1

13.1 Risks	1

13.2 Assumptions	1

14. Tools	1

15. Approvals	1

# 1. Introduction

This document describes the test plan for the JAPCM website, a Drupal 10 site built and hosted by Sciensano as part of the Joint Action on Personalised Cancer Medicine — a four-year European health initiative funded under the EU4Health programme.

The site is a public-facing communication platform. It lets Content Editors manage and publish items such as news, events, deliverables, workpackages, pilots, and partner information. Anonymous visitors can browse all of this content without logging in.

This test plan covers one sprint. It is based on the functional analysis document version 0.5 and is intended to guide testing carried out by Jonathan Berlemont, who is acting as both developer and QA on this project.

# 2. Objectives and Tasks

## 2.1 Objectives

The main goal of testing is to confirm that the website works as described in the functional analysis. More specifically :

- All use cases should behave according to their acceptance criteria.

- Content Editors should be able to create, edit, and delete all content types without issues.

- Visitors should be able to navigate the site and access all public content.

- Third-party integrations (newsletter, contact form, cookie consent, analytics, partner workspace) should work correctly.

- The site should comply with GDPR requirements, particularly around cookie consent and the contact form confirmation flow.

- The site should display correctly across the four supported browsers and at different screen sizes, tested via desktop device emulation.

## 2.2 Tasks

- Set up the test environment and prepare test data (CSV/Excel files per content type, shared file fixtures for upload tests).

- Write Playwright automated test scripts for each use case.

- Run the full test suite against the dedicated test server.

- Run integration checks for all third-party services.

- Run browser compatibility checks using desktop device emulation.

- Log any issues found in Azure DevOps.

- Retest once fixes are deployed.

- Write a short test summary report at the end of the sprint.

# 3. Scope

## 3.1 What is being tested

Testing covers all use cases from functional analysis V0.5, including:

- All public-facing pages and features accessible to anonymous visitors.

- All content management features available to Content Editors.

- Third-party integrations: newsletter subscription, contact form emails, cookie consent, analytics, and the Sciensano SharePoint link.

- Browser compatibility and responsive layout, verified on desktop using browser developer tools device emulation.

## 3.2 What is not being tested

- Physical mobile or tablet devices — responsive layout will be checked using Chrome DevTools device emulation on desktop only.

- Performance or load testing.

- Security testing.

- Accessibility (WCAG) — worth revisiting in a future sprint given the public nature of the site.

- Server configuration or hosting infrastructure.

- The Sciensano IDP authentication server itself, which is an external system.

## 3.3 Approach

All functional tests are automated using Playwright. Test data is provided as CSV/Excel files and loaded by the scripts. File uploads reuse a small shared set of standard test files across all relevant tests. Everything runs against the dedicated internal test server. The UAT environment is kept separate and is only used by the client for acceptance sign-off.

# 4. Testing Strategy

All testing is contained within a single sprint and delivered upon its completion. The four types of testing below are run in order.

## 4.1 Feature Testing

This is the main body of testing. Each use case from the functional analysis gets its own Playwright test script, which follows the scenario steps and checks the acceptance criteria. Tests cover the normal flow as well as a few error cases, such as submitting a form with required fields left empty. Test data comes from CSV/Excel files; file upload tests use the shared fixture set.

Owner: Jonathan Berlemont.

## 4.2 Integration Testing

Once feature testing passes, integration testing checks that the different parts of the system work together correctly. This includes:

- The contact form sends a confirmation email to the user and a notification to the Content Editor.

- The newsletter button takes the user to the correct Spotler/Mailpro page.

- Google reCAPTCHA is present and working on the contact form.

- The UserCentrics cookie banner appears on first visit and blocks Google Analytics until the user gives consent.

- The Workspace button only appears for authenticated Sciensano IDP users and points to the right SharePoint URL.

- The interactive partner map loads and responds correctly to country selection.

Owner: Jonathan Berlemont, with support from the developer on any integration issues.

## 4.3 User Acceptance Testing (UAT)

After internal testing is complete, the client is given access to a separate UAT environment to go through the site and confirm it meets their expectations. UAT is the final step before the site goes live. Formal sign-off is required from the client before any production deployment.

Owner: client representatives.

## 4.4 Regression Testing

After any code fix or new deployment, the full Playwright suite is re-run to make sure nothing that was working before has broken. Any newly failing tests are investigated before the build is considered stable.

Owner: Jonathan Berlemont.

# 5. Test Environment

## 5.1 Test server

| Item | Details |
| --- | --- |
| Environment | Dedicated internal test server |
| URL | [Test server URL — internal] |
| CMS | Drupal 10 |
| Database | Database hosted on the dedicated test server |
| Test data | CSV/Excel files per content type; shared file fixtures for upload tests |
| UAT environment | Separate environment, provided to the client for acceptance testing |

## 5.2 Browsers

All browser testing is done on desktop. Responsive layout is checked using Chrome DevTools device emulation. No physical mobile or tablet devices are used.

| Browser | Version |
| --- | --- |
| Google Chrome | Latest stable |
| Microsoft Edge | Latest stable |
| Mozilla Firefox | Latest stable |
| Apple Safari | Latest stable (macOS) |

## 5.3 Automation

| Item | Details |
| --- | --- |
| Framework | Playwright |
| Test data | CSV / Excel files, consumed by Playwright scripts |
| Upload fixtures | Small shared set of standard image and document files, reused across all upload tests |

# 6. Test Schedule

All testing activities fall within Sprint 1 and are delivered by its end.

| Milestone | Target date | Owner |
| --- | --- | --- |
| Test plan reviewed and approved | Before testing starts | Jonathan Berlemont / [Functional Analyst] |
| Test server available | Start of sprint | [Developer] |
| Test data and file fixtures ready | Start of sprint | Jonathan Berlemont |
| Playwright scripts written | During sprint | Jonathan Berlemont |
| Full test suite executed | End of Sprint | Jonathan Berlemont |
| Integration testing completed | End of Sprint | Jonathan Berlemont + [Developer] |
| Defects fixed and retested | End of Sprint | Development team |
| Sprint review | TBD | Full team |
| UAT | After sprint review | [Client representatives] |
| Production deployment | Target: before January 2026 launch event | [Developer] |

# 7. Control Procedures

## 7.1 Reporting issues

Any issue found during testing is logged as a bug in Azure DevOps. Each bug report should include:

- A short title describing the problem.

- The Story ID of the related user story.

- Steps to reproduce.

- What was expected vs. what actually happened.

- Severity: Critical / Major / Minor / Cosmetic.

- Browser and environment details.

- A screenshot or Playwright output if useful.

## 7.2 Handling change requests

If something comes up during testing that was not in the original functional analysis, it gets logged as a new work item in Azure DevOps. It needs to be estimated and approved before any work starts on it. The following changes are already known and logged:

- Workpackage categories 'General' and 'Transversal' added to the listing page (Story ID: 49399).

- Summary field added to Pilot taxonomy (Story ID: 49398).

- PDF embedding field added to Deliverable and Project document content types (Story ID: 48833).

# 8. Features to Be Tested

The tables below list everything that will be covered by the Playwright test suite. Story IDs refer to user stories in Azure DevOps.

## 8.1 Anonymous user features

| Story ID | Feature | Priority |
| --- | --- | --- |
| 47485 | Homepage loads correctly | High |
| 48692 | Hero banner shows mission statement; 'More' button goes to the About page | High |
| 48693 | Homepage highlights section shows promoted content tiles with working links | High |
| 48695 | Newsletter CTA: Subscribe and Read last Newsletter buttons work correctly | High |
| 48689 | Header: logo links to homepage; Workspace button only visible when logged in | High |
| 48691 | Navigation menu: all items present and link to the correct pages | High |
| 48697 | Footer: social links, Contact, Privacy Statement and Cookie Policy all work | High |
| 48699 | Partner map on About page: country filter, map highlight, institution pop-up | High |
| 48710 | Partner logos list: sorted alphabetically, pop-up appears on click | Medium |
| 48711 | Breadcrumbs show the correct trail on all pages | Medium |
| 48703 | News & Events page: filter switches between View all, News, and Events | High |
| 48704 | Resources page: Deliverables, Project documents, and Newsletters tabs work | High |
| 48829 | Workpackages overview page loads and lists all workpackages | High |
| 48831 | Pilots overview page loads and lists all pilots | High |
| 48705 | Event detail page shows all fields correctly | High |
| 48706 | News detail page shows all fields correctly | High |
| 48707 | Deliverable detail page shows all fields correctly | High |
| 48708 | Newsletter detail page shows all fields correctly | High |
| 48709 | Project document detail page shows all fields correctly | High |
| 48830 | Workpackage detail page shows all fields and linked content correctly | High |
| 48832 | Pilot detail page shows all fields and linked content correctly | High |
| 47479 | Contact form: field validation works; submission triggers confirmation email | High |

## 8.2 Content editor features

| Story IDs | Feature | Priority |
| --- | --- | --- |
| 47475 / 47474 / 47472 | Event: create, edit, delete | High |
| 47471 / 47470 / 47467 | News: create, edit, delete | High |
| 47466 / 47465 / 47464 | Deliverable: create, edit, delete | High |
| 47461 / 474560 / 47459 | Newsletter: create, edit, delete | High |
| 47458 / 47457 / 47456 | Project document: create, edit, delete | High |
| 47455 / 47454 / 47453 | Workpackage: create, edit, delete | High |
| 47673 / 47674 / 47675 | Task (within a Workpackage): create, edit, delete | High |
| 47676 / 47677 / 47678 | Subtask (within a Task): create, edit, delete | Medium |
| 47452 / 47451 / 47450 | Pilot: create, edit, delete | High |
| 47449 / 47448 / 47408 | Institution: create, edit, delete | High |
| 47931 / 47932 / 47933 | Arm (including colour setting): create, edit, delete | Medium |
| 48852 / 48856 / 48860 | Basic page: create, edit, delete | Medium |
| 48701 | Promote a content item to the homepage highlights section | High |
| 47476 | Content editor receives an email when someone submits the contact form | High |

## 8.3 Integrations and non-functional checks

| Reference | Feature | Priority |
| --- | --- | --- |
| FA §III.A.4 | Workspace button only visible for authenticated Sciensano IDP users; links to SharePoint | High |
| FA §III.A.4 | Google reCAPTCHA present and working on the contact form | High |
| FA §III.A.4 | Cookie consent banner appears on first visit; analytics blocked until consent given | High |
| FA §III.A.4 | Newsletter button redirects to the Spotler/Mailpro subscription page | High |
| FA §III.A.4 | Google Analytics fires page view events after the user accepts cookies | Medium |
| FA §VI.A | Responsive layout looks correct at different screen sizes (desktop device emulation) | High |
| FA §VI.B.2 | Site works correctly on Chrome, Edge, Firefox, and Safari (desktop) | High |
| FA §III.A.2 | Contact form sends a confirmation email before the message is passed on (double opt-in) | High |

# 9. Features Not to Be Tested

| Feature | Reason | Notes |
| --- | --- | --- |
| Physical mobile / tablet devices | Responsive testing done via desktop device emulation only | — |
| Sciensano IDP server | External system, not in scope for this project | Sciensano IT |
| Sciensano SharePoint | External system, not in scope for this project | Sciensano IT |
| Spotler/Mailpro email delivery | Third-party service; only the redirect from the site is tested | Spotler |
| Performance / load testing | Not planned for this sprint | — |
| Security / penetration testing | Not in scope | — |
| Accessibility (WCAG) | Recommended for a future sprint | — |
| Google Analytics report accuracy | Only the tag firing is verified, not the data in the reports | — |

# 10. Roles and Responsibilities

| Role | Responsibilities | Name | Notes |
| --- | --- | --- | --- |
| QA / Developer | Write Playwright scripts, run tests, log issues, write test summary report | Jonathan Berlemont |  |
| Developer | Feature development, bug fixes, deployment to test server | [Developer] |  |
| Functional Analyst | Clarify requirements, review test plan, help assess reported issues | [Functional Analyst] |  |
| Client / UAT approver | Review the site in UAT and give formal sign-off before go-live | [Client representative] |  |

# 11. Deliverables

All deliverables are due by the end of Sprint 1.

| Deliverable | Owner | Due |
| --- | --- | --- |
| Test plan (this document) | Jonathan Berlemont / [Functional Analyst] | Before testing starts |
| Playwright test scripts | Jonathan Berlemont | End of Sprint 1 |
| Test execution results | Jonathan Berlemont | End of Sprint 1 |
| Bug log (Azure DevOps) | Jonathan Berlemont | End of Sprint 1 |
| Test summary report | Jonathan Berlemont | End of Sprint 1 |
| UAT sign-off | [Client representative] | After sprint review |

# 12. Dependencies

| Dependency | Impact if not available |
| --- | --- |
| Dedicated test server up and accessible | Testing cannot start |
| Content Editor account set up on the test server | Content management tests cannot run |
| Sciensano IDP working in the test environment | Workspace button and authentication tests cannot run |
| UserCentrics cookie consent configured | Cookie consent tests cannot run |
| Spotler/Mailpro newsletter link in place | Newsletter redirect test cannot run |
| Google reCAPTCHA configured | Contact form tests will be incomplete |
| CSV/Excel test data files finalised | Data-driven Playwright tests cannot run |
| Upload file fixtures available | File upload tests cannot run |
| UAT environment set up and given to the client | UAT cannot proceed |

# 13. Risks and Assumptions

## 13.1 Risks

| Ref | Risk | Likelihood (1–5) | Plan |
| --- | --- | --- | --- |
| R1 | Test server not ready at the start of the testing window | 3 | Flag early; treat as a blocker if not resolved in time |
| R2 | Third-party services not configured in the test environment | 3 | Flag as a blocker; document which tests were skipped and run them before go-live |
| R3 | Test data files not ready in time | 2 | Prepare file templates early; use placeholder data to unblock script writing if needed |
| R4 | Change requests land late in the sprint | 2 | Test them in a short sub-cycle at the end of the sprint; do not let them block the main test pass |
| R5 | Bug fix cycle runs over the sprint end date | 3 | Focus on Critical and Major issues first; defer Cosmetic ones to a later sprint |

## 13.2 Assumptions

- The test server is set up the same way as the production server.

- Test data files and upload fixtures are agreed on and ready before Playwright script writing begins.

- The visual design is finalised before UAT.

- The site is English only — no multilingual testing needed.

- UAT is run by the client in a separate environment; it is not part of internal testing.

# 14. Tools

| Purpose | Tool |
| --- | --- |
| Test automation | Playwright |
| Project management / bug tracking | Azure DevOps |
| Test data | CSV / Excel files, loaded by Playwright |
| Browser testing | Chrome, Edge, Firefox, Safari (desktop); Chrome DevTools for device emulation |
| Test evidence | Playwright built-in screenshots and video recording |

# 15. Approvals

This test plan should be reviewed and signed off by the following people before testing begins.

| Name | Role | Signature / Date |
| --- | --- | --- |
| Jonathan Berlemont | QA / Developer (Author) |  |
| [Developer] | Developer |  |
| [Functional Analyst] | Functional Analyst |  |
| [Client representative] | UAT approver |  |